# OmniBlend Simulator

Module Documentation

Note: All timelines are tentative estimates. Actual durations will depend on site readiness, data availability, system access, and integration complexity.

# Module 1: Command Dashboard

Status: Simulated / Built

## Function

Central operations overview showing live KPIs (production volume, cost per batch, energy usage, equipment utilisation, on-spec rate), a live event feed of alerts, an operations timeline, an energy consumption heatmap, and equipment health meters.

## Current State

Fully simulated — all values are generated by the simulation engine.

## Requirements to Go Live

- Production volumes from the manufacturing / ERP system

- Energy readings from building smart meters

- Equipment status signals from plant control systems (SCADA)

- Quality pass/fail results from the laboratory system (LIMS)

- Real alerts forwarded from SCADA, LIMS, and manufacturing systems

## Timeline Phases

Phase 3 (SCADA), Phase 4 (LIMS), Phase 5 (MES/ERP), Phase 8 (Energy)

# Module 2: Blend Simulator

Status: Simulated / Built

## Function

Manages blending batches through their full lifecycle — queued → mixing → sampling → lab → completed. Shows real-time batch temperature, mixing speed (RPM), progress percentage, and volume. Animated pipeline shows material flow between tanks.

## Current State

Fully simulated — batch stages progress on a timer; temperature and RPM drift based on simulation engine ticks.

## Requirements to Go Live

- Batch stage signals from plant control systems (SCADA/PLC)

- Real-time blender temperature from thermocouple sensors

- Mixing speed feedback from Variable Frequency Drives

- Volume readings from flow meters or weighing systems

- Production orders imported from the manufacturing system (MES/ERP)

## Timeline Phases

Phase 3 (SCADA sensors), Phase 5 (MES/ERP orders)

# Module 3: Tank Digital Twin

Status: Simulated / Built

## Function

Visual tank farm layout showing all 12 tanks with animated fill levels, material types, temperatures, and status (Normal / Low / Critical). Supports drag-and-drop tank allocation and low-stock alerts with glowing indicators.

## Current State

Fully simulated — fill levels drift with Gaussian noise; temperatures drift slowly per simulation tick.

## Requirements to Go Live

- Level sensors on each of the 12 tanks (ultrasonic or radar transmitters via SCADA)

- Temperature sensors per tank (thermocouple or RTD via SCADA)

- Tank material assignments from the manufacturing/ERP system

- Physical tank capacity data from plant datasheets (one-time configuration)

## Timeline Phases

Phase 3 (SCADA sensors), Phase 5 (material assignments from ERP)

# Module 4: Recipe Lab

Status: Simulated / Built

## Function

Create and modify lubricant formulations using ingredient sliders (base oil, viscosity modifier, antioxidant, detergent, PPD). AI engine predicts viscosity, flash point, and TBN in real time. Includes cost-per-litre display, three AI suggest modes (cost / quality / balanced), and a recipe library with 10 pre-loaded seed formulations.

## Current State

Fully simulated — predictions use polynomial regression on synthetic data; costs are hardcoded; recipes are hardcoded seeds (SAE grades, hydraulic, gear oil, etc.) not the real plant product codes.

## Requirements to Go Live

- Real recipe formulations synced from the ERP system (SAP PP-PI master recipe) to replace hardcoded seeds

- Historical batch data (200+ batches) for training accurate ML prediction models

- Live supplier pricing feed for accurate cost-per-litre calculations

## Timeline Phases

Phase 5 (ERP recipe sync), Phase 6 (live pricing), Phase 7 (real ML models)

# Module 5: Quality AI Engine

Status: Simulated / Built

## Function

Live quality prediction graphs with confidence intervals, an off-spec risk meter (0–100%), AI recommendations with impact levels, and a side-by-side predicted vs actual quality comparison table.

## Current State

Fully simulated — predictions are formula-based; confidence intervals are hardcoded at ±5%; the predicted vs actual comparison table shows dummy data; risk meter uses hardcoded thresholds.

## Requirements to Go Live

- Laboratory system (LIMS) integration to receive actual test results (viscosity, flash point, TBN) within 5 minutes of analyst sign-off

- Historical lab results (200–500 batches) to train accurate ML prediction models

- Real batch data to calculate genuine confidence intervals

- Automated off-spec alert triggering a batch hold when LIMS returns a fail

## Timeline Phases

Phase 4 (LIMS integration), Phase 7 (real ML models)

# Module 6: Supply & Cost Optimizer

Status: Simulated / Built

## Function

Multi-supplier selection interface showing price per litre, lead time, quality grade, and reliability score per supplier. AI optimizer suggests the cheapest and best-quality supplier mix. Dynamic cost breakdown pie chart and 6-month price trend charts.

## Current State

Fully simulated — all supplier data (prices, lead times, quality grades, reliability scores) is hardcoded static data.

## Requirements to Go Live

- Live supplier pricing feeds via EDI or supplier REST APIs (updated daily)

- Lead times derived from ERP purchase order history

- Quality grades from incoming raw material QC results (LIMS)

- Reliability scores calculated from ERP on-time delivery history (rolling 12-month)

## Timeline Phases

Phase 5 (quality grades from LIMS), Phase 6 (live pricing and ERP data)

# Module 7: AI Control Panel

Status: Simulated / Built

## Function

Natural language command interface (e.g. "Start blend B101", "Optimise recipe for cost"). Includes quick command buttons, a what-if scenario comparison with radar charts (3 pre-configured scenarios), and injectable simulation events (equipment failure, material shortage, quality deviation).

## Current State

Functional simulator — commands are parsed using keyword/regex matching (no real NLP). Scenarios and event injection work within the simulator.

## Requirements to Go Live

- Claude API (Anthropic) integration to replace regex matching with real natural language understanding

- Connection routing from NL commands to all live module APIs

- Response caching and graceful fallback for API downtime

## Timeline Phases

Phase 8 (Claude API NLP integration)

# Tentative Implementation Timeline

Note: All timelines are tentative estimates. Actual durations will depend on site readiness, data availability, system access, and integration complexity.

## Phase 1: Infrastructure Foundation

Estimated Weeks: Weeks 1–4

Modules Affected: All (underpins everything)

### Key Work

Cloud/server setup, database deployment, caching layer, SSL, environment separation, load testing.

## Phase 2: Security & Access Control

Estimated Weeks: Weeks 3–6 (overlaps Phase 1)

Modules Affected: All

### Key Work

User authentication, role-based access (4 roles: Operator, Engineer, Manager, Read-Only), secure network tunnels between plant and platform, secrets management, audit logging.

## Phase 3: SCADA / Plant Sensor Connection

Estimated Weeks: Weeks 5–10

Modules Affected: Tank Digital Twin, Blend Simulator, Command Dashboard

### Key Work

Connect 12 tank level + 12 tank temperature sensors; connect blender RPM and temperature; connect flow meters; forward SCADA alarms to event feed.

## Phase 4: Laboratory System Integration

Estimated Weeks: Weeks 8–14

Modules Affected: Quality AI Engine, Command Dashboard (On-Spec Rate KPI)

### Key Work

Connect LIMS to receive real lab results within 5 minutes of sign-off; activate predicted vs actual panel; enable off-spec batch hold alerts; begin accumulating lab data for future ML training.

## Phase 5: Manufacturing & ERP Sync

Estimated Weeks: Weeks 12–18

Modules Affected: Blend Simulator, Recipe Lab, Tank Digital Twin, Command Dashboard

### Key Work

Auto-import production orders; sync real recipe formulations from ERP (retire hardcoded seeds); bidirectional batch stage sync; material consumption data postback to ERP; real operations timeline.

## Phase 6: Supplier Pricing Feed

Estimated Weeks: Weeks 16–20

Modules Affected: Supply & Cost Optimizer, Recipe Lab

### Key Work

Connect live supplier pricing; derive lead times from ERP purchase history; calculate reliability scores from on-time delivery data; Cost per Batch KPI becomes real.

## Phase 7: ML Model Training

Estimated Weeks: Weeks 18–24

Modules Affected: Recipe Lab, Quality AI Engine, Supply & Cost Optimizer

### Key Work

Train viscosity, flash point, and TBN prediction models on 200+ real batches (target accuracy R²>0.92); train off-spec risk classifier; replace hardcoded confidence intervals with real model performance; upgrade AI recipe suggestions to use constrained optimisation.

## Phase 8: Go-Live & Observability

Estimated Weeks: Weeks 22–26

Modules Affected: AI Control Panel, Command Dashboard (Energy Heatmap)

### Key Work

Activate Claude API for AI Control Panel NLP; connect energy heatmap to real building management data; set up application monitoring, log aggregation, and on-call alerting; operator training; phased go-live with 4-week support period.